**Date: 12/7/2014**

|  |  |
| --- | --- |
| **Group Number and Name** | **#14 Low Cost RF power meter** |
| **Client/Advisor** | **Dan Stieler/ Prof Neihart** |
| **Attendees/Role** | **Silu Feng/Leader, Xiaoshuo Li/key idea holder, Yijia Huang/webmaster, Boyang Hu,Cong Han/communicater, Yusi Xie/key idea holder** |

# Past week accomplishments

What was done, who did it, and when it was done

|  |
| --- |
| * The diode group gets all the components and PCB board * The diode group finished the board building and testing. * The coupler group test the coupler in client’s factory and debugging. |

# Plan for coming week

What to do, who, and when should it be done

|  |
| --- |
| * The diode group will finish all the board testing and debugging. * The whole group prepare for the demo and final presentation. |

# Pending Issues

|  |
| --- |
| * Finish the PCB board testing. * Prepare for the demo and presentation. |

# Individual Contributions

|  |
| --- |
| * Silu Feng work with Yijia Huang test the coupler in client’s factory. (4 hr) * Xiaoshuo Li soldering the components on the PCB board, debug the building error, test each parts individually and test the whole board. (12 hr) * Yijia Huang tests the coupler in client’s factory. (4 hr) * Boyang Hu work with Xiaoshuo Li on soldering components on PCB board, testing each components and the whole diode detector. (10 hr) * Cong Han working with Xiaoshuo Li on soldering parts, assists testing the board and components. (8 hr) * Yusi Xie work with Yijia Huang test the coupler in client’s factory. (4 hr) |

Individual hourly Contributions

|  |  |  |
| --- | --- | --- |
| **NAME** | **Hours this week** | **HOURS**  **Cumulative** |
| Silu Feng | 4 | 71 |
| Xiaoshuo Li | 12 | 90 |
| Yijia Huang | 4 | 99.5 |
| Boyang Hu | 10 | 69.5 |
| Cong Han | 8 | 61.5 |
| Yusi Xie | 4 | 68.5 |

# Comments and extended discussions:

We all did a great job in the past week. The whole project is almost done.