**Date: 10/11/2014**

|  |  |
| --- | --- |
| **Group Number and Name** | **#14 Low Cost RF power meter** |
| **Client/Advisor** | **Dan Stieler/ Prof Neihart** |
| **Attendees/Role** | **Silu Feng/Leader, Xiaoshuo Li/key idea holder, Yijia Huang/webmaster, Boyang Hu,Cong Han/communicater, Yusi Xie/key idea holder** |

# Past week accomplishments

What was done, who did it, and when it was done

|  |
| --- |
| * The diode group test dual rail supply on ADS.
* Loop up the parts for power supply.
* The coupler group builds their closure.
 |

# Plan for coming week

What to do, who, and when should it be done

|  |
| --- |
| * The coupler group needs to test the coupler with actual source.
* The diode group needs to test the bias voltage.
* The diode group needs to put the circuit on PCB board.
* The coupler group needs to go to powerfilm to test the coupler.
 |

# Pending Issues

|  |
| --- |
| * Test the coupler with the actual source.
* Finish the PCB layout of diode detector.
 |

# Individual Contributions

|  |
| --- |
| * Silu Feng work with Yijia Huang build the closure. (4 hr)
* Xiaoshuo Li use ADS to test diode detector. Work with Boyang Hu to test the dual rail supply. Work on the PCB design. (8 hr)
* Yijia Huang finish building our closure. (soldering, parallel 4 200ohm resistors and PC board cutting). (6 hr)
* Boyang Hu work with Xiaoshuo Li working on the dual rail power supply. Look up the power jack and wall wart. (4 hr)
* Cong Han look up the PCB board build company and work with Xiaoshuo Boyang on the power supply. (4 hr)
* Yusi Xie work with Yijia Huang build the closure. (4hr)
 |

Individual hourly Contributions

|  |  |  |
| --- | --- | --- |
| **NAME** | **Hours this week** | **HOURS****Cumulative** |
| Silu Feng | 4 | 35.5 |
| Xiaoshuo Li | 8 | 55 |
| Yijia Huang | 6 | 46 |
| Boyang Hu | 4 | 39.5 |
| Cong Han | 4 | 32.5 |
| Yusi Xie | 4 | 33 |

# Comments and extended discussions:

We all did a great job in the past week.